SDG Systems
330 Perry Hwy. STE 200
Harmony, PA 16066
Bollore Statement of Work
13-Feb-2024
OVERVIEW
Bollore currently has a problem with visibility of boxes that come into their receiving area and when they go back out. By using handheld RFID readers and TallyFlow, Bollore will be able to have visibility into the movement of the boxes including notifications of boxes that are not shipped out in a timely manner. Bollore will need exception reporting of overages and shortages.
WORKFLOWS
Normal Workflow
Each day, Bollore receives a ULD Load Report spreadsheet (aka Luxour file) of merchandise that is arriving in the US by plane. It contains Air Waybill assets. Bollore will import this spreadsheet into TallyFlow to enroll the incoming assets. As the assets arrive by plane, workers will use a Zebra handheld RFID scanner to scan the boxes into a receiving zone. The same scanning process will be done again when the boxes go back out -- they are generally received for only a few hours. This process will continue “in” and “out” of multiple zones: Sarcona, LDC and store delivery. The user will be able to “push” assets from one zone to the next in the process.
Using TallyFlow (web), managers will be able to see the movement of the assets within the zones, along with timestamps for each movement. They will be able to download relevant Asset and Zone reports in Excel format.
Handling Exceptions
Exceptions may be seen by using the following methods:
- On the mobile app, the user will scan items from one zone to another (e.g. ZoneA to ZoneB). By searching for ZoneA or ZoneB, the user will see the assets that still remain in a zone.
- On the web app, the user will use the Zone report. It will show assets that remain in a particular zone. I.e., items that were not seen on receive or items that were not expected (scanned and unexpected).
- If TallyFlow Mobile users need to find an asset, the user may search on the device by zone or asset number (partial) and then search by RFID for the missing asset.
ASSUMPTIONS
Our understanding of some specific aspects of the project are outlined below:
1. RFID tags are applied at the shipping end in France.
2. After adding a masking prefix, the RFID EPC value matches the SSCC number of the ULD Load Report. I.e., The tags are not GS1-encoded.
3. All FedEx or non-FedEx tags will have the same prefix. (Each “Ref Int” value from the spreadsheet will have a separate prefix or mask.)
4. A Bollore team member will interact with TallyFlow to import an Air Waybill (AWB). An optional automated import is an additional requirement.
5. Each Luxour AWB will be imported separately. (TallyFlow will create a zone and enter all assets into the zone based on the values from the AWB.)
6. The app does not need to maintain the state of the list scanning if the user leaves the app to go to another app.
7. Reading “stray” tags during the process will not affect how Bollore is using TallyFlow. Stray tags can be minimized by using the tag mask.
REQUIREMENTS
In order to fulfill the needs of Bollore, the follow requirements must be met:
1. SDG will provide a way for Bollore to easily import the Luxour File into TallyFlow.
  1. The SSCC column will represent the RFID EPC tag number
  2. The Ref Int column will represent a TallyFlow category
  3. The HAWB (House Airbill) column will represent a TallyFlow category or an asset field
  4. The M3Store Code will go into the asset Serial number or Name field and be renamed.
  5. Assets will be received into a zone. Each zone will correspond to the ULD Load Report (one zone per spreadsheet loaded, and each spreadsheet will be a unique zone).
2. TallyFlow Mobile must provide a way to filter tags so as to not pick up unwanted tags from a nearby pallet.
3. TallyFlow Mobile must provide a way to select and search for an asset that is in a particular zone (already a feature).
4. SDG will provide remote technical training and installation support
5. Any other requirements are met by the standard TallyFlow product.
IMPLEMENTATION CHANGES
SDG is planning to implement the requirements in the following way.
1. TallyFlow Mobile will add a way to download an Asset list from the TallyFlow cloud service to compare assets between the list and the local handheld
  1. Download of an Asset list by zone from the cloud to the handheld - 2 days
  2. Filter the downloaded list of tags by categories or labels - 2-3 days
    1. UI and database work for filtering tags by categories or labels (e.g. ignore HAWB-12345)
    2. Add a tag filter per category (e.g. Ignore “Fed” category tags)
  3. Highlighting of assets found vs expected - 3-4 days
  4. New pop-up box to find an asset based on list exception(s). - 1 day
  5. Move completed list to a new zone - 1 day
  6. Trigger a report to be emailed (phase 2) - 3-4 days
2. TallyFlow Cloud will add the following functionality
  1. Means of importing the Luxor file and selecting fields for mapping to Asset fields or categories - 3-4 days
  2. Means of creating initial events for the import of the spreadsheet (add a new mechanism to send event requests based on the import) - 2-3 days
  3. Add a new exception type for overage or shortage as detected by the handheld operator. 2-3 days
OPEN QUESTIONS
1. We currently do not have a way to generate reports and then email them. This is shown above as a phase 2 feature.
2. We currently do not have a way to email the original list to TallyFlow. Someone will need to drag and drop or otherwise import the list into TallyFlow to get the workflow started.

ACCEPTANCE CRITERIA
The product and delivery will be considered fully accepted when
1. The requirements have been implemented and deployed
2. The workflows above can be executed successfully for 10 business days
WORK ESTIMATE
SDG will need to add some minor features to facilitate specifics of the workflow.

Mobile app changes	$13,000
Backend / web changes	$10,000
Total NRE	$23,000

TALLYFLOW ESTIMATE (ANNUAL)

TallyFlow Business Plan (10k assets)	$4400
TallyFlow Business 10k Assets	$550
TallyFlow Mobile (4 handheld readers)	$660
Total Annual	$5610